INVITATION TO TENDER

Afghanistan

22 June 2026

ITT-AFG-KBL-PR717315 - Establishment of Static Health Facilities under ECHO and PR720002 - AHF FYB Construction & rehabilitation of 10 water points

SUBMISSION DEADLINE : 08:00 am - 04:30 PM ON 02/July/2026

PRE-SUBMISSION CLARIFICATION MEETING: Not Applicable

QUESTIONS / CLARIFICATIONS: AFG.Tenders@savethechildren.org

FORMAT FOR SUBMISSION : BIDDER RESPONSE DOCUMENT

PART 1 : INVITATION TO TENDER

  - Introduction to SCI

  - Project Overview and Requirements

  - Award Criteria

  - Instructions & Key Information

PART 2 : CORE REQUIREMENTS AND SPECIFICATION

Detailed description of SCI’s specific requirements (e.g. volumes, delivery dates / locations, product specifications etc).

PART 3 : BIDDER RESPONSE DOCUMENT

Template to be used to submit response to this Invitation to Tender.

# PART 1 – INVITATION TO TENDER

## INTRODUCTION TO SAVE THE CHILDREN

SCI is the world’s leading independent organisation for children. We save children’s lives; we fight for their rights; we help them fulfil their potential. We work together, with our partners, to inspire breakthroughs in the way the world treats children and to achieve immediate and lasting change in their lives.

Our Vision – a world in which every child attains the right to survival, protection, development and participation.

Our Mission – to inspire breakthroughs in the way the world treats children and to achieve immediate and lasting change in their lives.

We do this through a range of initiatives and programmes, to:

- Provide lifesaving supplies & emotional support for children caught up in disasters (e.g. floods, famine & wars).

- Campaign for long term change to improve children’s lives.

- Improve children’s access to the food and healthcare they need to survive.

- Secure a good quality education for the children who need it most.

- Protect the world’s most vulnerable children, including those separated from their families because of war, natural disasters, extreme poverty or exploitation.

- Work with families to help them out of the poverty cycle so they can feed and support their children.

For more information on the work we undertake and recent achievements, visit our website.

## PROJECT OVERVIEW

| Item | Description |
| --- | --- |
| Description of Goods / Services | ITT-AFG-KBL-PR717315 - Establishment of Static Health Facilities under ECHO and PR720002 - AHF FYB Construction & rehabilitation of 10 water points |
| Outcome of Tender | Contract – the successful supplier(s) will be awarded a ‘Contract’ which will commit SCI to purchase the specified quantity of goods / services as defined in the contract at the agreed rates. As the evaluation would be conducted lot wise, therefore only one lot will be awarded per supplier |
| Duration of Award | 4 Months |

Further detail on the specific requirements of the project (e.g. volumes, dates, specifications etc.) can be found in Part 2 (Core Requirements & Specifications) of this Tender Pack.

## AWARD CRITERA

SCI is committed to running a fair and transparent tender process, and ensuring that all bidders are treated and assessed equally during this tender process. Bidder responses will be evaluated against four weighted categories of criteria: Essential Criteria, Capability Criteria, and Commercial Criteria.

### 3.1 ESSENTIAL CRITERIA

Criteria which bidders must meet in order to progress to the next round of evaluation. If a bidder does not meet any of the Essential Criteria, they will be excluded from the tender process immediately. These criteria are scored as ‘Pass’ / ‘Fail’.

3.2 SUSTAINABILITY CRITERIA (10%)

Criteria used to evaluate the impact a supplier has on the environment, local economy and community. Bids will be evaluated against the same pre-agreed Criteria.

### 3.3 CAPABILITY CRITERIA (40%)

Criteria used to evaluate the bidder’s ability, skill and experience in relation to the requirements. Bids will be evaluated against the same pre-agreed Criteria.

### 3.4 COMMERIAL CRITERIA (50%)

Criteria used to evaluate the commercial competitiveness of a bid. Bids will be evaluated against the same pre-agreed Criteria.

## VETTING

Successful bidders must be successfully vetted. This involves checking bidders and key personnel against Global Watch Lists, Enhanced Due Diligence Lists and Politically Exposed Persons Lists.

The vetting of bidders will be completed after the award decision and prior to any contract being signed, or orders placed. If any information provided by the Bidder throughout the tender process is proved to be incorrect during the vetting process (or at any other point), SCI may withdraw their award decision.

## BIDDER INSTRUCTIONS

### 6.1 TIMESCALES

| Activity | Date |
| --- | --- |
| Issue Invitation to Tender | 22 June 2026 |
| Pre-Submission Clarification Meeting | << Not Applicable >> |
| Deadline for questions from Bidders | 28 June 2026 |
| Deadline for Bid Submission | 02 July 2026 |
| Bid Clarifications | 05 July 2026 |
| Award Contact | 25 July 2026 |

The above dates are for indicative purposes only and are subject to change. However, SCI commits to ensure all Bidders receive notification of changes to timescales in a fair and transparent manner.

### 6.2 SUBMISSION FORMAT & BIDDER RESPONSE DOCUMENT

Bidders wishing to submit a bid must use the Bidder Response Document template in Part 3 of this Tender Pack. Any bids received using different formats, or incomplete bids, will not be accepted.

This document allows bidders to submit all the required information and be evaluated fairly and equally against the Essential, Capability and Commercial Criteria. In addition to the Bidder Response Document, bidders may also be required to submit supporting documentation. Instructions on how to do this, and how to complete the Bidder Response Document can be found within the document in Part 3 of this pack.

Bids can be submitted by either:

Electronic Submission via ProSave

- Submit your response in accordance with the guidance provided in the below document:

Paper Submission

- paper copies submitted on headed paper to Save the Children International-CO in Kabul Province located at – Qala-e-Fatullah, St# 5, House # 586 , Afghanistan

- Bids should be submitted in a single sealed envelope addressed to SCI Afghanistan, Supply Chain Department.

- The envelope should clearly indicate the Invitation to tender reference number ITT-AFG-KBL-PR717315- PR720002 but contain no other details relating to the bid or the bidder’s name.

- All supporting documentation should be labelled and grouped together (individual envelopes, stapled etc) and then included in a single sealed envelope as per the above.

### 6.4 CLOSING DATE FOR BID SUBMISSION

Your bid must be received, no later than 05:00 PM 02/July/2026.

Bids must remain valid and open for consideration for a period of no less than 90 days.

### 6.5 KEY CONTACTS

All questions relating to the tender should be sent via email to:

| Name | Email Address |
| --- | --- |
| SCI Afghan Tender | AFG.Tenders@savethechildren.org |

Please be advised local working hours are 08:00am – 05:00 pm, Sunday - Thursday. Please allow up to Two days for a response.

Where the enquiry may have an impact on other bidders within the process, Save the Children will notify all other Bidders to maintain a fair and transparent process. All queries received from prospective bidders will be compiled, and detailed responses with adequate clarity will be issued through Clarification No. 1. Clarification No. 1 will be published on the ACBAR website, where the original announcement was initially posted, after the closing date for the receipt of questions.

# PART 2 – CORE REQUIREMENTS & SPECIFICATIONS

- SPECIFIC REQUIREMENTS

- SPECIFICATIONS

- ADDITIONAL INFORMATION

| No | Description of items for: |
| --- | --- |
| 1 | Lot 1- Establishment of Static Health Facilities-NGR Province. Lot 2 - Establishment of Static Health Facilities-Kunar Province. Lot 3 - Establishment of Static Health Facilities-Faryab Province. Lot 4 - Construction & rehabilitation of 10 water points-Faryab Province. |

- WAYS OF WORKING

  - Site safety protocol & Security

    - Save the Children expects all suppliers to ensure protection of site, staff, and visitors (including community and children) during the time of construction.

    - Suppliers should ensure that premises are made secure with security personnel in place to monitor access and keep a record of visitors accessing the premises.

    - Suppliers should provide appropriate Protective Personnel Equipment for all labourers.

    - Controlled access should be implemented at the site of construction.

    - Save the Children expects the successful supplier to provide latrine facilities for labourers which should be segregated by gender, but this is not mandated.

    - Save the Children expects the successful supplier to provide all appropriate signage required for the project including but not limited to warning of danger, no unauthorised access etc.

  - Staff

    - Depending on the nature of construction project, Save the Children consider the following core roles for the delivery of a successful project. 
     1. Site Agent
     2. Site Foreman
     3. Any other skilled personnel as required for the project e.g. Carpenter, stabilised soil block expert, safety agent.
All proposed staff for core roles should be fully qualified as per the Country requirements e.g. bachelor’s degree in civil engineering, Foremanship certificate etc.

    - Suppliers should provide a full and signed Curriculum Vitae (CV) for the above core roles. The personnel performing core roles must be able to read and interpret all technical documents written in the national speaking language.

    - For minor construction projects: Save the Children accept that the Supplier may propose resources that combine the site agent / foremen roles as well as any additional skilled personnel as long as training, skills and experience required to complete the work can be demonstrated.

  - Site Visits
Constructor should provide evidence as part of supplier response to confirm that they have visited the proposed site and appropriately budgeted and planned for all additional requirements (including time)

  - Workplan

    - Supplier is expected to provide a detailed workplan which includes mobilization and temporary works, e.g., site hoarding, scaffold, and signage, inspection dates, milestones for payment and quality processes.

    - Suppliers are encouraged to indicate timelines for quality procedures e.g. curing of concrete.

    - Workplans should also include milestones for inspection e.g. steel re-enforcing and form work before casting concrete.

    - The work plan should be included in the Bidder Response Document.

    - An example workplan layout is below, suppliers should use a similar format.

| NO | WORK ITEM |  | DURATION (Days) | # MONTH 1 |  |  |  | # MONTH 2 |  |  |  | # MONTH 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 |
| 1 |  | Preliminaries |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Temporary structures |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Mobilisation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Sub structures |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Superstructure |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 | Roof |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 | Finishing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Handover / completion date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

  - Method Statement

    - It is expected that suppliers should provide a Method Statement as part of the their response and should as minimum include the following content: 
- Brief description of the works, task or process
- Start and completion dates
- Site contact details including an emergency contact
- Summary of known hazards and control measures to mitigate
- Personal protective equipment (PPE) that is mandated for labourers to wear for the duration of the project
- Applicable environmental or quality procedures
- Statement of actions that must be taken to ensure the tasks can be performed safely
- Total lead time
- Mobilization and procurement / sourcing or materials. In particular provide information about supplier selection, transportation requirements and recognition of site-specific constraints to be overcome e.g. rocky ground).

    - Method statement for site safety protocol should include as minimum:

      - Protection of site, staff, and visitors

      - Health and safety on site

      - Signage

      - Traffic calming

      - Incident reporting

  - Drawings, Bill of Quantities and Specifications

    - Suppliers should familiarise themselves with all the documentation (drawings and bill of quantities (BOQ) for the works) provided to ensure their priced bid is in accordance with the designs, BOQ and specifications.

# PART 3 – BIDDER RESPONSE DOCUMENT

- INTRODUCTION

This document MUST BE USED by Bidders wishing to submit a bid. It is linked into 5 sections detailed below:

- Section 1 – Essential Criteria

- Section 2 – Capability & Sustainability Questions

- Section 3 – Commercial Questions

- Section 4 – Bidder Submission Checklist

- Schedule 1 – Terms & Conditions of Bidding

The Bidder is required to sign a copy of the Check list in Section 5 as part of their submission.

- INSTRUCTIONS

Within each section there are instructions providing guidance to the bidder on what information is required. This guidance details the MINIMUM requirements expected by SCI. If a Bidder wishes to add further information, this is acceptable, but the additional information should be limited to only items that are relevant to the tender.

- For the avoidance of doubt, bidders are required to complete all items within the Bidder Response Document unless clear instruction is provided otherwise.

- If a Bidder does not complete the entire Bidder Response document, their submission may be declared void.

- If a Bidder is unable to complete any element of the Bidder Response Document, they should contact Save the Children through the using the contact details provided for guidance.

By submitting a response, the bidder confirms that all information provided can be relied upon for validity and accuracy.

## SECTION 1 - ESSENTIAL CRITERIA

INSTRUCTIONS – Bidders are required to complete all sections of the below table.

| Item | Question | Bidder Response |  |
| --- | --- | --- | --- |
| 1 | Bidder accepts Save the Children’s ‘Terms and Conditions of Purchase’ and that any business awarded to the bidder will be completed under the Terms and Conditions included in Section 4 of this pack. Note: The Bidder shall either confirm in Bidder’s letter head or Bidder Response Column. | Yes / No | Comments / Attachments |
| 2 | The Supplier and its staff (and any sub-contractors used) agree to comply with SCI and the IAPG’s policies and code of conducts listed below. 1) Child Safeguarding Policy 2) Anti-Bribery & Corruption Policy 3) Human Trafficking & Modern Slavery Policy 4) Protection from Sexual Exploitation and Abuse Policy 5) Anti-Harassment, Intimidation & Bullying Policy 6) IAPG Code of Conduct 7)Supplier’s sustainability Policy supplier to sign and stamp the shared policies Note: The Bidder shall either confirm in Bidder’s letter head or Bidder Response Column. | Yes / No | Attachments |
| 3 | The bidder confirms they are not a prohibited party under applicable sanctions laws or anti-terrorism laws or provide goods under sanction by the United States of America or the European Union and accepts that SCI will undertake independent checks to validate this. Note: The Bidder shall either confirm in Bidder’s letter head or Bidder Response Column. | Yes / No | Comments |
| 4 | The bidder confirms it is not linked directly or indirectly to any terrorism related activity and does not sell any Dual-Purpose goods / services that may be used in a terror related activity. Note: The Bidder shall either confirm in Bidder’s letter head or Bidder Response Column. | Yes / No | Comments |
| 5 | The Supplier confirms it is fully qualified, licensed and registered to trade with Save the Children (including compliance with all relevant Afghanistan Country legislation). This includes the Supplier submitting the following requirements (where applicable): - Updated Business registration certificate only as Legal Construction Company including Tax Identification Number. - Bank Account Details by the name of the company. (This should include the account number, Bank Name and currency (either Afghani or USD). Note: The supplier needs to confirm if the contract is awarded, the supplier to provide a second bank account (either Afghani or USD) upon request. | Yes / No | Attachments |
|  |  | Requirement | Bidder Response / Attachments |

## SECTION 2 – CAPABILITY & SUSTAINABILITY QUESTIONS

Instructions – Bidders are required to complete all sections of the below table.

| Item | Score | Question | Bidder Response |
| --- | --- | --- | --- |
| 1 | 10 % | Experience: Bidders shall submit copies of two (2) contracts for each lot with a total value meeting the amount specified for each lot. The contracts must demonstrate experience in similar or relevant water supply, construction, rehabilitation, or related infrastructure projects implemented for the UN, NGOs, INGOs, or Government Authorities. - Bidders intending to apply for Nangarhar Lot 1 must submit two relevant contracts with a total value of at least USD 171,000.00 - Bidders intending to apply for Kunar Lot 2 must submit two relevant contracts with a total value of at least USD 41,000.00 - Bidders intending to apply for Faryab Lot 3 must submit two relevant contracts with a total value of at least USD 93,000.00 - Bidders intending to apply for Faryab Lot 4 must submit two relevant contracts with a total value of at least USD 86,000.00 NGO Name:; NGO Name:. Contact Details:; Contact Details:. Contract Value; Contract Value. If one similar/relevant contract is provided, the contract amount should be 50% of the specified amount for each lot and will get 5 marks. Save the children will do the reference check if required, please provide the above details for reference check: |  |
| 2 | 5% | Quotation Validity: Suppliers must confirm the validity period of their bid/quotation in the Response Column by selecting one of the available options. Marks will be awarded according to the option selected. • The bidder who confirms that their bid/quotation will be valid for 6 months will get 5 marks. • The bidder who confirms that their bid/quotation will be valid for 3 months will get 2.5 marks. Suppliers who do not confirm a bid/quotation validity period of either 6 months or 3 months will be awarded zero marks. |  |
| 3 | 5% | Work Plan The bidder must submit a detailed and realistic work plan outlining the overall project duration, key activities, sequencing, and milestones for each lot. The plan should demonstrate a clear understanding of the project requirements, and timelines. • 5% Marks: Work plan is comprehensive, feasible, and fully aligns with project timelines and deliverables. It clearly presents activity sequencing, and completion schedules for each lot. • 2.5% Marks: Work plan is partially acceptable — it includes the main activities and timeline but lacks present activity sequencing, and completion schedules. • •0 Marks: Work plan is missing, incomplete, unrealistic, or does not adequately address the required project duration and key implementation steps Workplan: Project Lead Time Mobilisation Plan Work Breakdown Structure Inspection Schedule. Quality Assurance and Quality Control (QA/QC) Pro Note: the Project will be end on 30 November 26. | Bidder Response |
| 4 | 5% | Qualifications and CVs of Key Staff Project Manager-1 Site Engineer -1 Must be submitted along with their diplomas and transcripts. Please note that marks will not be awarded based on CVs alone; supporting educational documents are mandatory for scoring. Per person 2.5 marks will awarded |  |
| 5 | 5% | Site Visit: Bidders must visit all sites under each lot for which they intend to apply. As evidence of the site visit, bidders shall submit photographs (the location name of each site must be clearly indicated on the corresponding photograph.) of the visited sites or written confirmation from the respective communities verifying that the sites were visited by their team. Only the supplier Provide the evidence of site visit will get 5 marks. |  |
| 6 | 5% | Tax clearance: The bidders are required to provide Tax clearance documents/ letters for the last two years 2024/1403/2025/1404. Tax clearance documents/ letter for each year will get 2.5 marks. |  |
| 6 | 5% | Financial Check: The bidders are required to ensure that they have adequate financial resources to complete the construction work. To this end, the bidder must Submit bank statement stamped by the issuing bank which must show the annual turnover of the amount shown below for each lot in the last three years i.e. 2023, 2024, and 2025 • The required turnover for Nangarhar Lot 1 is 286,000.00 USD • The required turnover for Kunar Lot 2 is 70,000. 00 USD • The required turnover for Faryab Lot 3 is 156,000.00USD • The required turnover for Faryab Lot 4 is USD 143,000.00 USD Bidders who submit a bank statement that fully complies with the above requirements will receive full marks. Bidders who fail to submit the required bank statement or whose submission does not meet the specified requested amount will receive zero marks. Note: Aggregate amount will be considered for all lots appearing in one bank statement submitted by the bidder. |  |

## SUSTAINIBILITY QUESTIONS

Instructions – Bidders are required to complete all sections of the below table.

| Item | Evaluation Criteria | Sustainability Criteria Description (Minimum Weighting is 10%) | Bidder Response |
| --- | --- | --- | --- |
| 1 | 10 % | The bidders are required to provide a confirmation letter that they will employ labourers / staff from the local community. - 10/10 - Bidder employs 100% of the required quota of labour from the local community - 5/10 - Bidder employs partial 50% of the required quota of labour from the local community. - 0/10 - Bidder does not employ any individuals from the local community. |  |

## SECTION 3 – COMMERCIAL QUESTIONS

50 score

Table 1 – Construction of 6 new Water supply systems and Rehabilitation of 8 Water Points

Note: The supplier may wish to submit their bid for one lot or all the lots listed below. However, the evaluation would be conducted lot wise, and only one lot will be awarded per supplier. (In case a supplier ranks first for more than one lot, only the lot with the higher proposed price will be awarded to that supplier.)

| No. | SPECIFICATION of Goods / Services in Behsood 1 and Behsood 2 | Unit | Quantity | Unit Price USD Currency | Total Price USD Currency |
| --- | --- | --- | --- | --- | --- |
| 1 | Lot1: Establishment of static health facilities for NGR province (Nazina,Shirzad, pacher agam and door baba districts). As per the attached BOQs. These activities need to be completed four months. | Each | 1 |  |  |
| 2 | Lot2: Establishment of static health facilities for Kunar province in Pech Dara district. As per the attached BOQs. These activities need to be completed in two months. | Each | 1 |  |  |
| 3 | Lot3: Establishment of static health facilities for Faryab province (Koistan and Gurziwan districts). As per the attached BOQs. These activities need to be completed three months. | Each | 1 |  |  |
| 4 | Lot4: Construction & rehabilitation of 10 water points for Faryab province (Pashtoonkot district). As per the attached BOQs. These activities need to be completed four months. | Each | 1 |  |  |

SECTION 4 – BIDDER SUBMISSION CHECKLIST

| We, the Bidder, hereby confirm we have completed all sections of the Bidder Response Document: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Section |  |  | Please Tick |  |  |
| 1. | Section 1 – Essential Criteria |  |  |  |  |  |
| 2. | Section 2 – Capability Questions |  |  |  |  |  |
| 3. | Section 3 – Commercial Questions |  |  |  |  |  |
| We, the Bidder, confirm we have uploaded all of the required information and supporting evidence: |  |  |  |  |  |  |
| Section |  | Required Document / Evidence |  |  |  | Please Tick |
| Essential Criteria Evidence |  | Proof of Business Registration Certificate including Tax Registration Number |  |  |  |  |
|  |  | Copy of Bank Account by the name of Company |  |  |  |  |
| Capability Criteria Evidence |  | Completed Bidder Response Document |  |  |  |  |
|  |  | Supporting Financial Documents |  |  |  |  |
|  |  | Work Plan Proposal |  |  |  |  |
|  |  | Organogram and Key Staff CV’s |  |  |  |  |
| Commercial Criteria Evidence |  | Completed Bidder Response Document |  |  |  |  |
| We, the Bidder, hereby confirm we compliance with the following policies and requirements: |  |  |  |  |  |  |
| Policy |  |  | Policy / Document |  | Signature |  |
| Terms & Conditions of Bidding |  |  |  |  |  |  |
| Terms & Conditions of Purchase |  |  |  |  |  |  |
| Supplier Sustainability Policy and the included mandatory policies |  |  | Click Here to Access |  |  |  |

| We confirm that Save the Children may in its consideration of our offer, and subsequently, rely on the statements made herein. |  |
| --- | --- |
| Signature: | ………………………………………………….. |
| Name: | ………………………………………………….. |
| Title: | ………………………………………………….. |
| Company: | ………………………………………………….. |
| Date: | ………………………………………………….. |